User Acceptance Testing (UAT)

| Date | 04-12-2025 |
| --- | --- |
| Team ID |  |
| Project Name | DocSpot – Doctor Appointment Booking System |
| Maximum Marks |  |

Project Overview:

Project Name: DocSpot – Doctor Appointment Booking System

Description:
DocSpot is an online appointment management platform where patients can sign up, find doctors based on their specialization, check available slots, and schedule either online or in-person consultations.
Doctors can create accounts, submit their professional details, and set their availability, which becomes visible only after the Admin verifies their profile.
Doctors can confirm appointment requests and upload digital prescriptions after the session.
The platform includes real-time alerts, electronic medical record maintenance, and secure access based on user roles.

Project Version: v1.0.0

Testing Period: 2025-12-03 to 2025-12-04

Testing Scope:

#### Patient registration & login

#### Doctor onboarding with document verification

#### Admin approval process for doctor profiles

#### Updating doctor schedules & approving appointments

#### Appointment booking, prescription uploads & record management

#### Notification handling & secure role-based access

#### Requirements to be Tested:

| Role | Requirement to be Tested |
| --- | --- |
| Patient/User | Create account, log in, browse doctors, book appointments, view medical records |
| Doctor | Register, upload certification, set available timings, accept appointments, add prescriptions |
| Admin | Approve doctor accounts, manage platform users, track appointments |
| System | Enforce secure login, approval processes, booking flow, and notifications |

Testing Environment:

| URL | https://docspot.example.com |
| --- | --- |
| Browser Support | Chrome / Edge / Firefox |
| Network | Standard internet connection |

Test Credentials:

| Role | Email | Password |
| --- | --- | --- |
| Admin | admin@docspot.com | admin123 |
| Doctor | doctor@docspot.com | doctor123 |
| Patient | user@docspot.com | user123 |

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Status |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Patient Registration | 1. Navigate to DocSpot 2. Click “Register” 3. Select Patient 4. Enter valid information and submit | Patient account should be created | Registration completed successfully | PASS |
| TC-002 | Doctor Registration | 1. Register as Doctor 2. Fill in required details and submit | Doctor profile created with “Pending Approval” tag | Account created and awaiting Admin verification | PASS |
| TC-003 | Admin Approval | Log in as Admin → Approve doctor profile | Doctor account updates to Approved and notification sent | Doctor approved successfully | PASS |
| TC-004 | Doctor Login | Log in using approved doctor credentials | System redirects to Doctor Dashboard | Doctor logged in without issues | PASS |
| TC-005 | Doctor Availability Setup | Add available timings → Save | Updated availability becomes visible to patients | Timings updated correctly | PASS |
| TC-006 | Patient Login | Log in using valid patient credentials | User redirected to patient home page | Login successful | PASS |
| TC-007 | Booking an Appointment | Choose doctor → Select time slot → Confirm | Appointment request generated and notification sent | Request submitted successfully | PASS |
| TC-008 | Doctor Approves Appointment | Access pending list → Approve request | Time slot becomes confirmed and locked | Appointment approved successfully | PASS |
| TC-009 | View Medical Records | Go to history → Open records | All medical records displayed properly | Records shown successfully | PASS |
| TC-010 | Upload Prescription | Attach file → Submit | Prescription visible to the patient | File uploaded successfully | PASS |

Bug Tracking:

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Doctor not receiving notification for new appointment | 1. Patient books appointment 2. Doctor logs in 3. Check notifications | High | Open | Notification API not triggered |
| BG-002 | Doctor status not updating after admin approval | 1. Admin logs in 2. Approves doctor 3. Check doctor list | Medium | In Progress | Backend update not reflected in UI |
| BG-003 | Time slot dropdown showing unavailable timings | 1. Search for doctor 2. View available time list | Major | Open | Missing validation for availability slots |

Sign-off:

Tester Name:

Date: 04-12-2025

Signature: Amesh J

Notes:

● Ensure test coverage includes both positive and negative cases.
● Testers should give detailed feedback along with improvement suggestions.
● All bugs must include severity, status, and clear reproduction steps.
● Get sign-off from both the project manager and product owner before deployment.