Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03-12-2025 |
| --- | --- |
| Team ID |  |
| Project Name | DocSpot-Doctor Appointment Booking System |
| Maximum Marks | 5 Marks |

Product Backlog & Sprint Schedule

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Doctor Search | USN-1 | As a patient, I want to find doctors based on their specialization. | 3 | High |
| Sprint-1 | Doctor Profile View | USN-2 | As a patient, I want to view doctor profiles with consultation fees and experience details. | 2 | High |
| Sprint-2 | Appointment Booking | USN-3 | As a patient, I want to check available slots and book an appointment. | 3 | High |
| Sprint-2 | Appointment Management | USN-4 | As a patient, I want to reschedule or cancel my appointments. | 2 | Medium |
| Sprint-3 | Online Consultation | USN-5 | As a patient, I want to communicate with a doctor via chat or video call. | 3 | High |
| Sprint-3 | Prescription Access | USN-6 | As a patient, I want to access and download digital prescriptions. | 2 | Medium |
| Sprint-3 | Medical Records | USN-7 | As a patient, I want to view a history of my previous consultations. | 2 | Medium |
| Sprint-4 | Doctor Schedule | USN-8 | As a doctor, I want to update my available dates and timings. | 3 | High |
| Sprint-4 | Admin – Doctor Verification | USN-9 | As an admin, I want to review and approve doctor registrations. | 3 | High |
| Sprint-4 | Admin – User Management | USN-10 | As an admin, I want to manage user accounts for patients and doctors. | 2 | Medium |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 26 Nov 2025 | 2 Dec 2025 | 20 | 2 Dec 2025 |
| Sprint-2 | 20 | 6 Days | 27 Nov 2025 | 4 Dec 2025 | 20 | 4 Dec 2025 |
| Sprint-3 | 20 | 6 Days | 28 Nov 2025 | 6 Dec 2025 | 20 | 6 Dec 2025 |
| Sprint-4 | 20 | 6 Days | 29 Nov 2025 | 8 Dec 2025 | 20 | 8 Dec 2025 |